Top Upgrade website Milestones

**KIGALI,RWANDA**

**+250783277997**

**salviosage@gmail.com**

## May 23 - 2019

### Basics sprint *- Job to be done (20% payment )*

* Having landing page with all required information
* Having all requested account created (Admin, Health Professional, Instructor, Council)
* Having an option of registering the student or instructor form the landing page
* All pages like about us, contact us, Frequently Asked Questions (FAQs), How it works, list of courses, register (Student / Instructor) and login page must be available with all the required information.
* Any visitor can request any information from contact us and receiving it in topupgradeltd@gmail.com address.

## May 25 - 2019

### Admin sprint *- Job to be done (20% payment )*

* Admin having an option of registering student and instructor (Can also upload a list: eg. An excel sheet of members and they are added). Cont
* An admin landing page will display all the request for validation (student. instructor)
* An admin will have an option of viewing all the instructors and can assign a course to an instructor or remove him or remove the course.
* An admin will have an option of validating the applying student to a specific course
* An admin will upload content/quiz for a specific course
* An admin will have an option of uploading quiz and assign the right and wrong answer
* An admin should fixe the deadline of courses so that it can’t be accessed
* An admin will have an option of sending a message to all the instructors / students
* Admin must have an option of showing the current open course where student are registering to attend …this should have a place at the home page e.g a special course showing as alert and stimulating me students
* An admin should have an option of sending reminder of the deadline of a course to the students who are attending that course
* A dashboard showing numbers of registered students, registered instructors, ongoing courses and number of courses.

## May 28- 2019

### Instructor sprint *- Job to be done (20% payment )*

* Instructor landing page will display all the courses and his/her specific courses Instructor can upload or edit the content.
* Instructor can view all the registered students to his/her course
* Instructor can also request information to the admin
* Instructor should have an option from the landing pages how many student all attending the course and how many have already passed the quiz.

## June 03 -2019

### Student sprint (course interaction) *- Job to be done (20% payment )*

* Student landing page will display all the courses available and his/her current course
* A student will have an option of applying and paying(approval of admin) a particular course, can pay for more courses also
* A student can only view content after the payment was successfully done (admin approved it )
* A student will have a list of his/her previous courses and marks
* A student can view the content of the course which he/she applied for
* A student will have a possibility of viewing the content from where he/she stopped from last time when he/she was online, ability to resume the course where they stopped last time.
* The developer will advise how the quiz can only be seen by a student after reading the

content of the course, keeping the module small evaluation, deactivated modules that the student did not reach

* The student will also have the option of requesting clarification to the admin / instructor (E-mailing the admin and emailing the course instructor)

## June 08 -2019

### Regulatory bodies sprint *- Job to be done (20% payment )*

* Regulatory body (Council) will view student lists, courses and instructors lists
* A CPD Validator of a council will have an option of searching a specific student /

instructor and course

* A CPD Validator of a council will only see student profile and attended (pass) courses

with final marks

* A CPD Validator of a council will only see the profile of an instructor and his/her courses
* A CPD Validator of a council will only see the description and credit of the course

Jean salvi Dukuzwenimana